## Slide 1: Cayman Islands Network Report
Presented by Lee Madison
Manager of Information and Technology

## Slide 2: HISTORY
1984-1996 First seismograph managed by Mosquito Research and Control Unit
Late1996 Office of Telecommunications

## Slide 3: 1997-2004
1997 Seismograph was decommissioned
Two new seismographs purchased in 1997, not networkable, still required paper.
Sat in boxes, never installed
December 14th 23:20:14 UTC
6.8 magnitude earthquake
35 km (20 miles) SSE George Town
Depth 10 km (6.2 miles)

## Slide 4: Mid 2005 )
Equipment loaned from Jamaica
Installed at MRCU
MRCU scientists trained
Equipment recalled in 2007
Money found to purchase own equipment
MRCU developed an RFP in 2006
Contract with Digital Technology Associates signed to supply Guralp Systems equipment

## Slide 5: 2007)
New Equipment arrives
MRCU staff trained for the installation
Project stalled
Project given to lands and Survey
Site Surveys completed
Frank Sound and West Bay construction begins

## Slide 6: 2007 ( Continued)
Hazard Management Agency formed
Project handed to Hazard Management
Frank Sound install completed (2008)
West Bay Install completed (2009)
Cayman Brac Install estimated (2010)
Little Cayman Install Completed (2010)

## Slide 7
19.376,-81.397
19.3130, -81.1835

## Slide 8
19.7225, -79.7944

## Slide 9
19.6673, -80.0828

## Slide 10: Equipment
CMG-5T
CMG-40T
CMG-3T (CYB)
CMG-M24MK3
CMG- DCM

## Slide 11: Frank Sound Site

## Slide 12: West Bay Site

## Slide 13: Cayman Brac Site

## Slide 14: Little Cayman Site

## Slide 16: Monitoring Sites
National Emergency Operation Centre
National Meteorological Office
Hazard Management Office

## Slide 17: ACTIVITY Activity

## Slide 18
QUESTIONS?